Test Plan

Manual Testing – OpenCart Demo Store

Prepared by: Tanvir Ahmed

Date: 8th September, 2026

# Contents

# Overview

This Test Plan covers a self-driven manual testing project carried out by Tanvir Ahmed against the publicly available OpenCart demo store (https://demo.opencart.com/). The project was undertaken independently, outside of any employer or client engagement, to practise and demonstrate the full manual testing lifecycle — from requirement exploration through to test closure — for a professional portfolio.

This document defines the scope, approach, environment, schedule and deliverables that were followed while testing the storefront's customer-facing functionality.

# Scope

## Inclusions

- Register

- Login & Logout

- Forgot Password

- Search

- Product Compare

- Product Display Page

- Add to Cart

- Wish List

- Shopping Cart

- Currencies

- Home Page

- Checkout Page

- My Account Page

- Order History / Order Information

- Product Returns, Downloads, Reward Points, Recurring Payments

- Affiliate, Newsletter, Gift Certificate, Special Offers

- Contact Us Page

- Header, Menu & Footer Options

## Test Environment

Test design and execution were carried out primarily on a single environment, since this is an individual project rather than a multi-device test lab:

- Windows 10/11 — Google Chrome (primary environment used for execution)

- Responsive layout spot-checked in the browser's device-emulation mode for common breakpoints

Testing on additional real browsers/devices (Firefox, Edge, Safari, mobile hardware) is listed under Recommendations as a natural next step rather than something already executed, to keep this plan an accurate record of what was actually done.

## Exclusions

- All features not listed under Inclusions

- OpenCart Admin back-office panel

- Any third-party features or real payment gateway transactions

- Performance, load, and automated testing (out of scope for this manual-testing round)

# Test Strategy

Step 1 — Design

Test Scenarios and Test Cases were created for each feature in scope, using standard test design techniques:

- Equivalence Class Partitioning

- Boundary Value Analysis

- Error Guessing and Exploratory Testing

- Each Test Scenario and Test Case was assigned a priority (P0–P4) to guide execution order.

Step 2 — Execution

- A quick smoke check confirmed the core flows (browse, register, add to cart, checkout) were reachable before full test execution began.

- Test cases were then executed in full against the live demo store, and each result (Pass/Fail) was logged.

- Every failure was logged as a defect in the Bug Report, cross-referenced to its source test case.

- Testing covered functional correctness, basic input validation/security checks, and UI/navigation behaviour.

Step 3 — Practices applied

- Context-Driven Testing: test design followed the actual behaviour and constraints of the OpenCart demo (e.g. shared public data, no real email delivery).

- Exploratory Testing: used alongside scripted test cases to probe areas not explicitly covered by a written step.

- End-to-End Flow Testing: key user journeys (e.g. Search → Product → Cart → Checkout) were tested as full flows, not only as isolated steps.

# Defect Reporting

During test execution:

- Any deviation from expected behaviour was logged as a defect in the Bug Report, with steps to reproduce, expected vs. actual result, severity and priority.

- Each defect was re-checked to confirm it was reproducible before being logged.

- Defects are tracked in the Bug Report spreadsheet rather than a dedicated bug-tracking tool, appropriate for the scale of a single-tester project.

# Roles & Responsibilities

This is an individually run project — all testing roles below were carried out by one person.

| Owner | Responsibilities |
| --- | --- |
| Tanvir Ahmed (Solo QA Tester) | Requirement exploration, test planning, writing test scenarios & test cases, environment setup, test execution, defect reporting & tracking, retesting and regression, and final test closure/sign-off. |

# Test Schedule

| Task | Timeframe |
| --- | --- |
| Project Introduction & Understanding the Functionality (FRS) | Early September 2026 |
| Test Plan | 8th September 2026 |
| Writing Test Scenarios & Test Cases | 10th – 15th September 2026 |
| Environment Setup | Mid September 2026 |
| Test Execution | Mid – late September 2026 |
| Bug Reporting & Tracking (RTM) | 17th September 2026 onward |
| Sanity, Re-testing & Regression | Ongoing through execution |
| Test Sign-off / Closure Report | 24th September 2026 |

# Test Deliverables

| Deliverable | Description |
| --- | --- |
| Project Introduction | High-level overview of the project, AUT, and approach |
| Understanding & Exploring the Functionality (FRS) | Notes from exploring the application before test design |
| Test Plan | This document |
| Test Scenarios | 31 high-level scenarios covering the in-scope functionality |
| Test Cases | 516 detailed test cases derived from the scenarios |
| Requirement Traceability Matrix (RTM) | Maps each requirement to its scenario(s) and test case(s) |
| Test Execution Report | Recorded actual results and Pass/Fail status per test case |
| Bug Report | Defects found, with steps to reproduce, severity and priority |
| Test Summary / Closure Report | Final metrics, defect summary, and sign-off decision |

# Entry And Exit Criteria

Requirement Analysis

Entry: Application/requirement details are available.  Exit: Functional areas are explored and understood (documented in the FRS notes).

Test Planning

Entry: Requirements are understood.  Exit: This Test Plan is finalized.

Test Designing

Entry: Test Plan is finalized.  Exit: Test Scenarios and Test Cases are written and reviewed.

Test Execution

Entry: Test Scenarios/Cases are ready and the application is accessible.  Exit: All planned test cases are executed and results recorded.

Test Closure

Entry: Execution results and defect reports are complete.  Exit: Test Summary Report is produced and the project is signed off.

# Suspension And Resumption Criteria

As an independently run project with no external dependency, testing was paused and resumed based on personal availability rather than a client decision. If the demo application became unreachable or unstable, execution was paused until it was available again.

# Tools

- Browser Developer Tools (for inspecting behaviour, responsive checks)

- Microsoft Excel — Test Scenarios, Test Cases, Test Execution, Bug Report, RTM

- Microsoft Word — Project Introduction, FRS notes, Test Plan, Summary Report

- Screenshot tool — for capturing defect evidence

# Risks And Mitigations

Risk: The OpenCart demo is a shared public environment — data created by other testers/users may interfere with results.
Mitigation: Use unique, timestamped test data (e.g. email addresses) for each test run.

Risk: The demo store's build/state can change or reset without notice, since it isn't a controlled test environment.
Mitigation: Re-verify a failing result before logging it as a defect, and note the date of observation.

Risk: Limited time as a solo, self-paced project.
Mitigation: Test cases were prioritized (P0–P4) so the highest-risk areas were covered first.

# Sign-off

As a solo project, there is no external client sign-off. Completion is marked by finalizing the Test Summary / Closure Report, which is treated as the self-review sign-off for this testing cycle.