Test Summary & Closure Report

Manual Testing – OpenCart Demo Store

# Contents

Contents	2

1. Purpose	3

2. Testing Summary	3

3. Test Execution Results	3

4. Defect Summary	3

5. Modules With Open Defects	4

6. Exit Criteria Assessment	4

7. Recommendations	5

8. Sign-off	5

| Project | Manual Functional Testing – OpenCart E-Commerce (Frontend) |
| --- | --- |
| Application URL | https://demo.opencart.com/ |
| Prepared By | Tanvir Ahmed |
| Report Date | 24th September, 2026 |
| Test Cycle | 1 (initial functional test pass) |

# 1. Purpose

This report closes out the manual testing cycle for the OpenCart demo store. It summarizes what was tested, the results, the defects found, and whether the project meets its exit criteria — serving as the final sign-off artifact referenced in the Test Plan.

# 2. Testing Summary

- 31 test scenarios were designed, covering the full in-scope frontend functionality (see Test Scenarios and RTM).

- 516 test cases were written from those scenarios (see Test Cases) and all 516 were executed (see Test Execution Report).

- 32 test cases failed; every failure was logged as a defect and cross-referenced back to its test case.

- 24 unique defects were logged in total — fewer than the 32 failures because several failures shared the same root cause (see Section 4).

# 3. Test Execution Results

| Priority | Total | Pass | Fail | Pass Rate |
| --- | --- | --- | --- | --- |
| P0 | 61 | 57 | 4 | 93.4% |
| P1 | 121 | 115 | 6 | 95.0% |
| P2 | 47 | 43 | 4 | 91.5% |
| P3 | 138 | 129 | 9 | 93.5% |
| P4 | 149 | 140 | 9 | 94.0% |
| Overall | 516 | 484 | 32 | 93.8% |

Pass rate is consistent across priority levels (91–95%), with no priority tier standing out as disproportionately broken — the defects found are spread across the application rather than concentrated in one critical area.

# 4. Defect Summary

By Severity

| Major | Minor | Trivial |
| --- | --- | --- |
| 13 | 9 | 2 |

By Priority

| P2 | P3 | P4 |
| --- | --- | --- |
| 13 | 9 | 2 |

Most Significant Defects

- BUG-1 (Major/P2) — No outbound email is sent for any workflow (registration, password reset, order confirmation, contact form, gift certificate, affiliate, newsletter). This single root cause explains 9 of the 32 test-case failures — the highest-impact defect in the project.

- BUG-3 (Major/P2) — No account lockout or rate-limiting after repeated failed logins, allowing unlimited brute-force attempts.

- BUG-4 (Major/P2) — Password reset links never expire, even after 24+ hours.

- BUG-8 (Major/P2) — Adding the same product twice creates a duplicate cart line instead of merging quantities.

- BUG-20 (Major/P2) — Reward Points balance after redemption doesn't always match the amount actually used at checkout.

Full details for all 24 defects, including steps to reproduce and expected vs. actual results, are in the Bug Report.

# 5. Modules with Open Defects

25 of the 31 tested modules had at least one failure; 6 modules passed with zero failures: Logout, My Account, Your Transactions, Recurring Payments, Special Offers, and Header. Modules with at least one logged defect:

| Module | Test Cases | Failed | Fail Rate |
| --- | --- | --- | --- |
| Register | 27 | 3 | 11.1% |
| Newsletter | 13 | 3 | 23.1% |
| Forgot Password | 25 | 2 | 8.0% |
| Checkout | 20 | 2 | 10.0% |
| Affiliate | 29 | 2 | 6.9% |
| Currencies | 3 | 1 | 33.3% |
| 19 other modules | — | 1 each | — |

Newsletter and Currencies show the highest fail rates, but both are driven by small sample sizes (13 and 3 test cases respectively) rather than systemic breakage — one or two real defects account for the percentage.

# 6. Exit Criteria Assessment

| Criterion | Status | Notes |
| --- | --- | --- |
| All planned test cases executed | Met | 516 / 516 executed |
| All failures logged as defects | Met | 32 failures → 24 unique defects, all cross-referenced |
| No P0/P1 defect left without a documented status | Met | All 10 P0/P1 failures are logged and documented |
| Zero open defects | Not met | 24 defects remain open — see Recommendations |

The project meets its execution and documentation exit criteria. Zero-defect closure was not a stated goal for this cycle (and is unrealistic for a live third-party demo the team doesn't control); the recommendation is to treat this as Cycle 1 and close the loop with a retest cycle if/when fixes are ever applied.

# 7. Recommendations

- Retest cycle: none of the 24 defects have been fixed yet, since this project has no access to the application's codebase (it's a third-party public demo). If this were a real project, the next step would be a retest pass once fixes ship.

- Cross-browser/device coverage: this cycle executed on Chrome/Windows only. Firefox, Edge, Safari, and mobile devices are natural next steps.

- Automation candidates: the 27 Register and 23 Login test cases are stable, high-priority, and repetitive — good first candidates if this project is extended into test automation.

- BUG-1 (no outbound email) is worth fixing first — it's the single defect with the widest blast radius across the application.

# 8. Sign-off

As an individually run portfolio project, there is no external client sign-off. This report serves as the self-review closure for Test Cycle 1: all planned test cases were executed, all failures were logged and traced to root-cause defects, and the artifacts (Test Plan, Test Scenarios, Test Cases, RTM, Test Execution Report, Bug Report, and this Summary) form a complete, closed testing lifecycle.

Closed by: Tanvir Ahmed — 24th September, 2026